## Slide 1: Agile Software Engineering: Agile methods, Scrum, and Extreme Programming
Software Engineering
Min-Yuh Day, Ph.D, Associate Professor
Institute of Information Management, National Taipei University
https://web.ntpu.edu.tw/~myday
1112SE03
MBA, IM, NTPU (M5010) (Spring 2023) Wed 2, 3, 4 (9:10-12:00) (B8F40)
2023-03-08
https://meet.google.com/ish-gzmy-pmo

## Slide 2: Syllabus
Week Date Subject/Topics
1 2023/02/22 Introduction to Software Engineering
2 2023/03/01 Software Products and Project Management: Software product management and prototyping
3 2023/03/08 Agile Software Engineering: Agile methods, Scrum, and Extreme Programming
4 2023/03/15 Features, Scenarios, and Stories
5 2023/03/22 Case Study on Software Engineering I
6 2023/03/29 Software Architecture: Architectural design, System decomposition, and Distribution architecture

## Slide 3: Syllabus
Week Date Subject/Topics
7 2023/04/05 Tomb-Sweeping Day (Holiday, No Classes)
8 2023/04/12 Midterm Project Report
9 2023/04/19 Cloud-Based Software: Virtualization and containers, Everything as a service, Software as a service
10 2023/04/26 Cloud Computing and Cloud Software Architecture
11 2023/05/03 Microservices Architecture, RESTful services, Service deployment
12 2023/05/10 Security and Privacy; Reliable Programming; Testing: Test-driven development, and Code reviews; DevOps and Code Management: DevOps automation

## Slide 4: Syllabus
Week Date Subject/Topics
13 2023/05/17 Industry Practices of Software Engineering
[Agile Principles Patterns and Practices using AI and ChatGPT, Invited Speaker: Shihyu (Alex) Chu, Division Director, Software Industry Research Center, Market Intelligence & Consulting Institute (MIC)]
14 2023/05/24 Case Study on Software Engineering II
15 2023/05/31 Final Project Report I
16 2023/06/07 Final Project Report II
17 2023/06/14 Self-learning
18 2023/06/21 Self-learning

## Slide 5: Agile Software Engineering

## Slide 6: Software Engineering and Project Management
Analyze
Requirements definition
Design
System and Software design
Build
Implementation and
unit testing
Test
Integration and system testing
Deliver
Operation and maintenance
Project Management

## Slide 7: Information Management (MIS) Information Systems
Organizations
Technology
Management
Information Systems

## Slide 8: Fundamental MIS Concepts
Management
Organization
Technology
Information System
Business Challenges
Business Solutions

## Slide 9: Project-based software engineering
Problem
Software
Requirements
CUSTOMER
CUSTOMER and DEVELOPER
DEVELOPER
generates
implemented-by
helps-with
1

## Slide 10: Product software engineering
Opportunity
Software
Product features
DEVELOPER
DEVELOPER
DEVELOPER
inspires
implemented-by
realizes
1

## Slide 11: Software execution models
User interface
Product functionality
User data
Stand-alone execution
Hybrid execution
Product updates
User’s computer
Vendor’s servers
User interface
Partial functionality
User data
Additional functionality
User data backups
Product updates
User’s computer
Vendor’s servers
Software as a service
User interface
(browser or app)
Product functionality
User data
User’s computer
Vendor’s servers

## Slide 12: Product management concerns
Product manager
Business needs
Technology constraints
Customer experience

## Slide 13: Technical interactions of product managers
Product manager
Product backlog management
Product vision management
Acceptance testing
User interface design
Customer testing
User stories and scenarios

## Slide 14: Software Development Life Cycle (SDLC) The waterfall model
Requirements definition
System and Software design
Implementation and unit testing
Integration and system testing
Operation and maintenance

## Slide 15: Plan-based and Agile development
Requirements specification
Requirements engineering
Design and implementation
Requirements engineering
Design and implementation
Agile development
Plan-based development
Requirements change requests

## Slide 16: The Continuum of Life Cycles
Iterative
Predictive
Incremental
Agile
Degree of Change
Frequency of Delivery
Low
High
Low
High

## Slide 17: Predictive Life Cycle
Analyze
Design
Build
Test
Deliver

## Slide 18: Iterative Life Cycle
Analyze
Analyze
Design
Build
Test
Deliver
Prototype
Refine

## Slide 19: A Life Cycle of Varying-Sized Increments
Analyze
Design
Build
Test
Deliver
Analyze
Design
Build
Test
Deliver
Analyze
Design
Build
Test
Deliver

## Slide 20: Iteration-Based and Flow-Based Agile Life Cycles
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Repeat as needed
…
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Iteration-Based Agile
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Repeat as needed
…
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Flow-Based Agile

## Slide 21: From personas to features
Natural language descriptions of a user interacting with a software product
A way of representing users
Fragments of product functionality
Natural language descriptions of something that is needed or wanted by users
inspire
are-developed-into
define
inspire
Personas
Scenarios
Stories
Features
1
2
3
4

## Slide 22: Multi-tier client-server architecture
Client 1
Client 2
Client 3
Client …
Web Server
Application Server
Database Server

## Slide 23: Service-oriented Architecture
Client 1
Client 2
Client 3
Client …
Web Server
Service gateway
S1
S2
S3
S4
S5
S6
Services

## Slide 24: VM
Server software
Application software
Container manager
Host OS
Server Hardware
User 1 Container 1
User 2 Container 2
Server software
Application software
Server software
Guest OS
Hypervisor
Host OS
Server Hardware
Server software
Guest OS
Virtual web server
Virtual mail server
Container

## Slide 25: Everything as a service
Infrastructure as a service (IaaS)
Cloud data center
Photo editing
Logistics management
Computing Virtualization
Platform as a service (PaaS)
Software as a service (SaaS)
Cloud management Monitoring
Storage Network
Database
Software development

## Slide 26: Software as a service
Cloud Infrastructure
Cloud provider
Software provider
Software customers
Software services

## Slide 27: Microservices architecture – key design questions
Microservices architecture
design
How should microservices communicate with each other?
How should service failure be detected, reported and managed?
How should data be distributed and shared?
What are the microservices that make up the system?
How should the microservices in the system be coordinated?

## Slide 28: Types of security threat
Availability
threats
DATA
SOFTWARE PRODUCT
An attacker attempts to deny access to the system for legitimate users
PROGRAM
Integrity
threats
An attacker attempts to damage the system or its data
Confidentiality threats
An attacker tries to gain access to private information held by the system
Distributed denial of service (DDoS) attack
Virus
Ransomware
Data theft

## Slide 29: Software product quality attributes
Software product quality attributes
Reliability
Usability
Maintainability
Security
Responsiveness
Resilience
Availability
1
2
3
4
5
6
7

## Slide 30: A refactoring process
Start
Identify code ‘smell’
Identify refactoring strategy
Make small
improvement until strategy completed
Run automated code tests
1
2
3
4

## Slide 31: Functional testing
Start
Unit Testing
Feature Testing
System Testing
Release Testing
1
2
3
4

## Slide 32: Test-driven development (TDD)
Start
Identify new functionality
1
Identify partial implementation
of functionality
Write code stub that will fail test
Run all automated test
Run all automated test
Implement code that should cause failing test to pass
Refactor code if required
Functionality incomplete
Functionality complete
All tests pass
Test failure
2
3
4
5
6
7

## Slide 33: DevOps
Development
Deployment
Support
Multi-skilled DevOps team

## Slide 34: Code management and DevOps
Code repository
DevOps automation
Code management system
DevOps measurement
Continuous integration
Continuous deployment
Continuous delivery
Infrastructure as code
Data collection
Data analysis
Report generation
Recover version information
Save and retrieve versions
Branching and merging
Transfer code to/from developer’s filestore

## Slide 35: Agile

## Slide 36: Agile software engineering
Software products must be brought to market quickly so rapid software development and delivery is essential.
Virtually all software products are now developed using an agile approach.
Agile software engineering focuses on delivering functionality quickly, responding to changing product specifications and minimizing development overheads.

## Slide 37
Agile Manifesto Values, Principles, and Common Practices
Agile Mindset
4
Values
12
Principles
Practices

## Slide 38
Agile is a Blanket Term for Many Approaches
Kanban
Crystal
Agile
ScrumBan
Scrum
XP
Lean
FDD
DSDM
AUP

## Slide 39: Agile is a mindset defined by 4 values, guided by 12 principles, and manifested through many different practices. Agile practitioners select practices based on their needs.
Agile Manifesto and Mindset

## Slide 40: 4 Agile Values

## Slide 41: The Four Values of the Agile Manifesto (Manifesto for Agile Software Development, 2001)
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
individuals and interactions over processes and tools
working software over comprehensive documentation
customer collaboration over contract negotiation
responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.

## Slide 42: 12 Agile Principles

## Slide 43: The Twelve Principles Behind the Agile Manifesto
1. Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
2. Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.
3. Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
4. Business people and developers must work together daily throughout the project.
5. Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
6. The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 44: The Twelve Principles Behind the Agile Manifesto
7. Working software is the primary measure of progress.
8. Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
9. Continuous attention to technical excellence and good design enhances agility.
10. Simplicity—the art of maximizing the amount of work not done—is essential.
11. The best architectures, requirements, and designs emerge from self-organizing teams.
12. At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 45: Agile Development Principles
Involve the customer Involve customers closely with the software development team. Their role is to provide and prioritize new system requirements and to evaluate each increment of the system.
Embrace change Expect the features of the product and the details of these features to change as the development team and the product manager learn more about it. Adapt the software to cope with changes as they are made.
Develop and deliver incrementally Always develop software products in increments. Test and evaluate each increment as it is developed and feed back required changes to the development team.

## Slide 46: Agile Development Principles
Maintain simplicity Focus on simplicity in both the software being developed and in the development process. Wherever possible, do what you can to eliminate complexity from the system.
Focus on people, not things Trust the development team and do not expect everyone to always do the development process in the same way. Team members should be left to develop their own ways of working without being limited by prescriptive software processes.

## Slide 47: 12 Project Management Principles

## Slide 48: Project Management Body of Knowledge (PMBOK Guide) PMBOK v6 vs. PMBOK v7
PMBOK Guide v6
PMBOK Guide v7
Project Management Body of Knowledge:
Introduction
Project Environment
Role of the Project Manager
10 Knowledge Areas
  Integration
  Scope
  Schedule
  Cost
  Quality
  Resources
  Communications
  Risk
  Procurement
  Stakeholders
The Standard for Project Management (5 Process Groups):
Initiating
Planning
Executing
Monitoring and Controlling
Closing
The Standard for Project Management :
Introduction
System for Value Delivery
12 Project Management Principles:
  1. Stewardship, 2. Team
  3. Stakeholders, 4. Value
  5. Systems Thinking, 5. Leadership
  7. Tailoring, 8. Quality
  9. Complexity, 10, Risk
  11. Adaptability and Resiliency
  12. Change
Project Management Body of Knowledge:
8 Project Performance Domains:
  1. Stakeholders, 2. Team,
  3. Development approach and Life Cycle
  4. Planning, 5. Project Work, 6. Delivery,
  7. Measurement, 8. Uncertainty
Tailoring
Models, Methods, and Artifacts

## Slide 49: Project Management Knowledge Areas (PMBOK v6)
Project Integration Management
Project Scope Management
Project Schedule Management
Project Cost Management
Project Quality Management
Project Resource Management
Project Communications Management
Project Risk Management
Project Procurement Management
Project Stakeholder Management

## Slide 50: Project Management Process Groups (PMBOK v6)
Initiating Process Group
Planning Process Group
Executing Process Group
Monitoring and Controlling Process Group
Closing Process Group

## Slide 51: Project Management 12 Principles (PMBOK v7)
Stewardship
Team
Stakeholders
Value
Systems Thinking
Leadership
Tailoring
Quality
Complexity
Risk
Adaptability and Resiliency
Change

## Slide 52: Project Management 8 Project Performance Domains (PMBOK v7)
Stakeholders
Team
Development Approach and Life Cycle
Planning
Project Work
Delivery
Measurement
Uncertainty

## Slide 53: Agile software engineering
A large number of ‘agile methods’ have been developed.
  There is no ‘best’ agile method or technique.
  It depends on who is using the technique, the development team and the type of product being developed

## Slide 54: Agile methods
Plan-driven development evolved to support the engineering of large, long-lifetime systems
  This approach is based on controlled and rigorous software development processes that include detailed project planning, requirements specification and analysis and system modelling.
  However, plan-driven development involves significant overheads and documentation and it does not support the rapid development and delivery of software.
Agile methods were developed in the 1990s to address this problem.
  These methods focus on the software rather than its documentation, develop software in a series of increments and aim to reduce process bureaucracy as much as possible.

## Slide 55: Incremental development
All agile methods are based around incremental development and delivery.
Product development focuses on the software features, where a feature does something for the software user.
With incremental development, you start by prioritizing the features so that the most important features are implemented first.
  You only define the details of the feature being implemented in an increment.
  That feature is then implemented and delivered.
Users or surrogate users can try it out and provide feedback to the development team. You then go on to define and implement the next feature of the system.

## Slide 56: Incremental development
Product feature list
Choose features to be included in increment
Refine features descriptions
Implement and test feature
Integrate feature into system
Deliver system increment
If all features are complete, deliver system release
1
2
3
4
5

## Slide 57: Incremental development activities
Choose features to be included in an increment Using the list of features in the planned product, select those features that can be implemented in the next product increment.
Refine feature descriptions Add detail to the feature descriptions so that the team have a common understanding of each feature and there is sufficient detail to begin implementation.
Implement and test Implement the feature and develop automated tests for that feature that show that its behaviour is consistent with its description.
Integrate feature and test Integrate the developed feature with the existing system and test it to check that it works in conjunction with other features.
Deliver system increment Deliver the system increment to the customer or product manager for checking and comments. If enough features have been implemented, release a version of the system for customer use.

## Slide 58: Extreme programming
The most influential work that has changed software development culture was the development of Extreme Programming (XP).
The name was coined by Kent Beck in 1998 because the approach was developed by pushing recognized good practice, such as iterative development, to ‘extreme’ levels.
Extreme programming focused on 12 new development techniques that were geared to rapid, incremental software development, change and delivery.
Some of these techniques are now widely used; others have been less popular.

## Slide 59: Extreme Programming Practices
Test-first development
Refactoring
Small releases
Continuous integration
Incremental planning
Collective ownership
Pair programming
Sustainable pace
On-site customer
Simple design
Extreme Programming (XP)

## Slide 60: Widely adopted XP practices
Incremental planning/user stories
  There is no ‘grand plan’ for the system. Instead, what needs to be implemented (the requirements) in each increment are established in discussions with a customer representative.
  The requirements are written as user stories.
  The stories to be included in a release are determined by the time available and their relative priority.

## Slide 61: Widely adopted XP practices
Small releases
  The minimal useful set of functionality that provides business value is developed first.
  Releases of the system are frequent and incrementally add functionality to the previous release.

## Slide 62: Widely adopted XP practices
Test-driven development
  Instead of writing code then tests for that code, developers write the tests first.
  This helps clarify what the code should actually do and that there is always a ‘tested’ version of the code available.
  An automated unit test framework is used to run the tests after every change.
  New code should not ‘break’ code that has already been implemented.

## Slide 63: Widely adopted XP practices
Continuous integration
  As soon as the work on a task is complete, it is integrated into the whole system and a new version of the system is created.
  All unit tests from all developers are run automatically and must be successful before the new version of the system is accepted.

## Slide 64: Widely adopted XP practices
Refactoring
  Refactoring means improving the structure, readability, efficiency and security of a program.
  All developers are expected to refactor the code as soon as potential code improvements are found.
  This keeps the code simple and maintainable.

## Slide 65: Widely adopted XP practices
Incremental planning/user stories
  There is no ‘grand plan’ for the system. Instead, what needs to be implemented (the requirements) in each increment are established in discussions with a customer representative.
  The requirements are written as user stories.
  The stories to be included in a release are determined by the time available and their relative priority.

## Slide 66: Scrum
Software company managers need information that will help them understand how much it costs to develop a software product, how long it will take and when the product can be brought to market.
Plan-driven development provides this information through long-term development plans that identify deliverables - items the team will deliver and when these will be delivered.
Plans always change so anything apart from short-term plans are unreliable.
Scrum is an agile method that provides a framework for agile project organization and planning. It does not mandate any specific technical practices.

## Slide 67: Scrum Terminology
Scrum A daily team meeting where progress is reviewed and work to be done that day as discussed and agreed.
Sprint A short period, typically two to four weeks, when a product increment is developed.
ScrumMaster A team coach who guides the team in the effective use of Scrum.

## Slide 68: Scrum Terminology
Product The software product that is being developed by the Scrum team.
Product owner A team member who is responsible for identifying product features and attributes. They review work done and help to test the product.
Product backlog A to-do list of items such as bugs, features and product improvements that the Scrum team have not yet completed.

## Slide 69: Scrum Terminology
Development team A small self-organising team of five to eight people who are responsible for developing the product.
Potentially shippable product increment The output of a sprint which should be of high enough quality to be deployed for customer use.
Velocity An estimate of how much work a team can do in a single sprint.

## Slide 70: Key roles in Scrum
The Product Owner is responsible for ensuring that the development team are always focused on the product they are building rather than diverted into technically interesting but less relevant work.
  In product development, the product manager should normally take on the Product Owner role.
The ScrumMaster is a Scrum expert whose job is to guide the team in the effective use of the Scrum method. The developers of Scrum emphasize that the ScrumMaster is not a conventional project manager but is a coach for the team. They have authority within the team on how Scrum is used.
  In many companies that use Scrum, the ScrumMaster also has some project management responsibilities.

## Slide 71: Scrum and sprints
In Scrum, software is developed in sprints, which are fixed-length periods (2 - 4 weeks) in which software features are developed and delivered.
During a sprint, the team has daily meetings (Scrums) to review progress and to update the list of work items that are incomplete.
Sprints should produce a ‘shippable product increment’. This means that the developed software should be complete and ready to deploy.

## Slide 72: Scrum cycles
Start
Shippable product increment
Review product backlog
Select items to implement
Plan sprint
sprint
Review sprint
Test software
Develop software
Scrum
Product backlog
Sprint backlog
1

## Slide 73: Key Scrum practices
Product backlog This is a to-do list of items to be implemented that is reviewed and updated before each sprint.
Timeboxed sprints Fixed-time (2-4 week) periods in which items from the product backlog are implemented,
Self-organizing teams Self-organizing teams make their own decisions and work by discussing issues and making decisions by consensus.

## Slide 74: Product backlogs
The product backlog is a list of what needs to be done to complete the development of the product.
The items on this list are called product backlog items (PBIs).
The product backlog may include a variety of different items such as product features to be implemented, user requests, essential development activities and desirable engineering improvements.
The product backlog should always be prioritized so that the items that be implemented first are at the top of the list.

## Slide 75: Examples of Product Backlog Items (PBIs)
1. As a teacher, I want to be able to configure the group of tools that are available to individual classes. (feature)
2. As a parent, I want to be able to view my children’s work and the assessments made by their teachers. (feature)
3. As a teacher of young children, I want a pictorial interface for children with limited reading ability. (user request)
4. Establish criteria for the assessment of open source software that might be used as a basis for parts of this system. (development activity)
5. Refactor user interface code to improve understandability and performance. (engineering improvement)
6. Implement encryption for all personal user data. (engineering improvement)

## Slide 76: Product backlog item states
Ready for consideration These are high-level ideas and feature descriptions that will be considered for inclusion in the product. They are tentative so may radically change or may not be included in the final product.
Ready for refinement The team has agreed that this is an important item that should be implemented as part of the current development. There is a reasonably clear definition of what is required. However, work is needed to understand and refine the item.
Ready for implementation The PBI has enough detail for the team to estimate the effort involved and to implement the item. Dependencies on other items have been identified.

## Slide 77: Product backlog activities
Refinement
PBI 1
PBI 1.1
PRODUCT BACKLOG
PBI 1.2
PBI 2E
PBI 3E
PBI 4
PBI 5
PBI 6
PBI 2
PBI 3
PBI 4
PBI 5
REVISED
PRODUCT BACKLOG
Estimation
Prioritization
Creation

## Slide 78: Sprint activities
Sprint review
Sprint execution
Sprint
planning
Integration
Develop software
Scrum
Sprint backlog
Sprint backlog

## Slide 79: Managing External Interactions
External interactions
Team-focused external interactions
ScrumMaster
Product-focused external interactions
Product owner

## Slide 80: Project Management Responsibilities
Project Management
Budget
Schedule
Risks
Problems
Progress
Finance
Compliance
Procurement
Liaison
Vacations Absence Work quality Reviewing
Hiring
Administration
People
Reporting

## Slide 81: Summary
The best way to develop software products is to use agile software engineering methods that are geared to rapid product development and delivery.
Agile methods are based around iterative development and the minimization of overheads during the development process.
Extreme programming (XP) is an influential agile method that introduced agile development practices such as user stories, test-first development and continuous integration. These are now mainstream software development activities.

## Slide 82: Summary
Scrum is an agile method that focuses on agile planning and management. Unlike XP, it does not define the engineering practices to be used. The development team may use any technical practices that they believe are appropriate for the product being developed.
In Scrum, work to be done is maintained in a product backlog – a list of work items to be completed. Each increment of the software implements some of the work items from the product backlog.

## Slide 83: Summary
Sprints are fixed-time activities (usually 2–4 weeks) where a product increment is developed. Increments should be ‘potentially shippable’ i.e. they should not need further work before they are delivered.
A self-organizing team is a development team that organizes the work to be done by discussion and agreement amongst team members.
Scrum practices such as the product backlog, sprints and self-organizing teams can be used in any agile development process, even if other aspects of Scrum are not used.

## Slide 84: References
Ian Sommerville (2019), Engineering Software Products: An Introduction to Modern Software Engineering, Pearson.
Ian Sommerville (2015), Software Engineering, 10th Edition, Pearson.
Titus Winters, Tom Manshreck, and Hyrum Wright (2020), Software Engineering at Google: Lessons Learned from Programming Over Time, O'Reilly Media.
Project Management Institute (2021), A Guide to the Project Management Body of Knowledge (PMBOK Guide) – Seventh Edition and The Standard for Project Management, PMI.
Project Management Institute (2017), A Guide to the Project Management Body of Knowledge (PMBOK Guide), Sixth Edition, Project Management Institute.
Project Management Institute (2017), Agile Practice Guide, Project Management Institute.